MODULE 3

Training + Case Solver

Implementation Plan

| Project | Ferrite Steel CRM |
| --- | --- |
| Module | 3 of 6 — Training + Case Solver |
| Status | Architecture locked. Implementation in progress. |
| Budget | ₹20,000 |
| Effort | 70–85 hours across approx. 5 sessions |
| Prepared | June 2026 |

# 1.   Overview

Module 3 equips staff with three independently deliverable capabilities: a structured repository of resolved problems (Case Management), a self-assessment quiz system (Quiz / Tutorial), and an AI-powered Q&A interface over internal documents (RAG Q&A). Each sub-module can be demoed and put into use as soon as it is built.

| Sub-module | Name | Effort | Sessions | Blocked? |
| --- | --- | --- | --- | --- |
| 3A | Case Management | ~15 hrs | 1.5 | No |
| 3B | Quiz / Tutorial System | ~15 hrs | 1.5 | No |
| 3C | RAG Q&A | 40–55 hrs | 3–4 | Yes — see §5 |

# 2.   Delivery Sequence

Sub-modules 3A and 3B are built in sequence and can be demonstrated to the client immediately upon completion. Sub-module 3C cannot begin until two outstanding client questions are resolved (see Section 5 and Section 6). In the interim, 3A and 3B deliver tangible value while the decision is pending.

| 3A Case Management | → | 3B Quiz System | → | Client Answers Required | → | 3C RAG Q&A |
| --- | --- | --- | --- | --- | --- | --- |

Figure 1 — Module 3 delivery sequence

# 3.   Sub-module 3A — Case Management

## 3.1   Purpose

Staff log resolved problems as structured Case records. The intended workflow is: a salesperson encounters an unusual customer situation, dictates rough notes on the lead page, triggers the AI cleanup function, and converts the cleaned notes into a formal Case record. Other staff browse cases filtered by department to learn from past situations without re-encountering the same problems.

## 3.2   Data Model — Case

| Field | Type | Notes |
| --- | --- | --- |
| title | CharField(255) | Short summary of the problem |
| problem_description | TextField | Full description of the issue |
| context | TextField | What triggered it — customer, situation, product context |
| resolution | TextField | How the issue was resolved |
| departments | JSONField | List of team slugs, e.g. ["team_9", "cs"] |
| customer | FK → Customer | Optional link to the customer involved (nullable) |
| created_by | FK → CustomUser |  |
| created_at | DateTimeField | Auto-set on creation |

## 3.3   Views

| View | Description |
| --- | --- |
| case_list | Filterable by department; shows cases visible to the requesting user’s team |
| case_detail | Full read-only view of a resolved case |
| case_create | Pre-filled from lead_notes_clean when coming from the “Convert to Case” button on a lead |
| case_edit | Lead and admin roles only |
| case_delete | Admin only |

## 3.4   Permissions

| Role | Access |
| --- | --- |
| Any authenticated user | View cases belonging to their department |
| Lead / Admin | Create, edit, and delete cases |
| Admin | View cases across all departments |

# 4.   Sub-module 3B — Quiz / Tutorial System

## 4.1   Purpose

Administrators author questions with a reference answer. Questions are organised into QuizSets (e.g. “New Joinee Induction”, “Pricing Policy”) or left in a standalone flat pool. Staff submit answers; the LLM evaluates each response against the admin’s reference and returns an explanation regardless of correctness — reinforcing correct understanding and correcting errors.

## 4.2   Data Models

### QuizSet

| Field | Type | Notes |
| --- | --- | --- |
| title | CharField(255) |  |
| description | TextField | Optional overview of the quiz set |
| departments | JSONField | Which teams this quiz set is assigned to |
| created_by | FK → CustomUser |  |
| created_at | DateTimeField | Auto-set on creation |

### Question

| Field | Type | Notes |
| --- | --- | --- |
| question_text | TextField | The question shown to the user |
| correct_answer | TextField | Admin-written reference; LLM judges the user’s answer against this |
| source | TextField | Optional free-text reference to a Case, document, or policy |
| quiz_set | FK → QuizSet | Nullable. Null = standalone flat pool question. |
| departments | JSONField | Which teams see this question |
| created_by | FK → CustomUser |  |
| created_at | DateTimeField | Auto-set on creation |

## 4.3   LLM Judging

The function judge_quiz_answer(question_text, correct_answer, user_answer) in training/services/llm.py calls together.ai and returns a structured response:

| Key | Value |
| --- | --- |
| correct | Boolean. True if the answer is substantively correct. |
| explanation | Always returned. Positive when correct; corrective when wrong. |

## 4.4   Views

| View | Description |
| --- | --- |
| quiz_list | Shows QuizSets and flat pool questions visible to the user’s department |
| quiz_detail | All questions in a set; user answers one at a time |
| question_answer | POST endpoint: receives user answer, calls LLM judge, returns result |

# 5.   Sub-module 3C — RAG Q&A

## 5.1   Purpose

Staff ask operational questions in plain English. The system performs vector similarity search over uploaded documents and Case records to retrieve relevant context. The LLM then composes a grounded answer from the retrieved material. Supported document types include product catalogues, pricing guidelines, standard operating procedures, company policies, technical steel references, competitor notes, and historical Cases.

## 5.2   Architecture

| Ingestion Pipeline |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Upload File (PDF / DOCX / Excel) | → | Extract Text | → | Chunk & Embed (together.ai) | → | Store in pgvector |
| Query Pipeline |  |  |  |  |  |  |
| Staff Question (plain English) | → | Embed Query | → | Vector Search (top-k chunks + Cases) | → | LLM Composes Answer |

Figure 2 — RAG ingestion and query pipelines

## 5.3   Data Models

### KnowledgeDocument

| Field | Type | Notes |
| --- | --- | --- |
| file | FileField | Original file. upload_to='documents/'. File retention subject to client answer Q13. |
| title | CharField(255) |  |
| keywords | JSONField | Admin-tagged terms for retrieval filtering |
| departments | JSONField | Which teams can access this document |
| description | TextField | Optional. Summary of what the document covers. |
| is_processed | BooleanField | False until text has been extracted and embedded |
| processed_at | DateTimeField | Nullable. Stamped when processing completes. |
| uploaded_by | FK → CustomUser |  |
| uploaded_at | DateTimeField | Auto-set on upload |

### DocumentChunk

| Field | Type | Notes |
| --- | --- | --- |
| document | FK → KnowledgeDocument | CASCADE delete when parent document is removed |
| chunk_text | TextField | Extracted text segment from the original file |
| embedding | VectorField(768) | together.ai embedding model output. Stored via pgvector extension. |
| chunk_index | IntegerField | Position of this chunk within the original document |

## 5.4   pgvector Setup

Run the following SQL once on the PostgreSQL database prior to creating the DocumentChunk migration. This installs the vector extension that DocumentChunk depends on.

CREATE EXTENSION IF NOT EXISTS vector;

## 5.5   Blockers

BLOCKED — Do not build until client answers these questions - Question 13: Should original uploaded files be retained and made available for download, or is extracted text alone sufficient? This determines whether the FileField and file storage are needed beyond the processing stage. - Question 14: When a document is uploaded, must it be available for Q&A immediately, or is a processing delay of a few minutes acceptable? The answer determines the processing trigger: a synchronous “Process” button (simple, no background workers) versus an asynchronous cron job. Do not design or build the processing pipeline until this is confirmed.

# 6.   Open Client Questions

The following questions require client input before the affected work can begin. Questions 13 and 14 are on the critical path for Sub-module 3C and should be prioritised in the next client meeting.

| # | Question | Blocks |
| --- | --- | --- |
| 13 | Should original uploaded files be retained and made downloadable, or is extracted text alone sufficient? | 3C — KnowledgeDocument design |
| 14 | Does document processing need to be immediate on upload, or is a delay of a few minutes acceptable? | 3C — Processing pipeline trigger |
| 15 | Are most questions expected to be in organised quiz sets, or is a flat pool sufficient? What is the rough split? | 3B — UI navigation priority |
| 16 | Do salespeople use Chrome or Edge as their primary browser? | Voice dictation — Resolved. Chrome confirmed. |